# G1A SPEC GATE — PASS

ASTRA STEP01 • AI-JSON-Premiere-Editor • 9 Oktober 2026

# Keputusan pemilik

Approval eksplisit: gunakan MEDIUM dahulu untuk pilot; matriks arah 21 animasi V6 sebagai baseline perencanaan; FAST/SLOW sesudah kalibrasi. Sumber: GitHub Issue #2, closed. Tidak mengesahkan host/render dan tidak memberi izin coding.

# Bukti penutupan

•   Master Plan V3 menjadi otoritas   •   `docs/source/MASTER_PLAN_V3_PLUGIN_ADOBE_PREMIERE_PRO_2024_JSON_BOTH.docx` dan `MASTER_PLAN_V3_TRANSCRIPT.md`   •   PASS dokumentasi   •

•   Tujuh source V2/layout/animation/Prompt historis terbaca   •   STEP01 source recovery V2, fingerprint SHA, kontrak handoff   •   PASS B01 source discovery   •

•   Dua JSON dan mode BOTH terdefinisi   •   STEP01 V1–V5 + ADR-001, ADR-002   •   PASS spesifikasi; belum schema executable   •

•   21 preset/durasi MEDIUM versi referensi   •   PRESET_MATRIX.csv + audit 21/21   •   PASS pencocokan referensi   •

•   Ketetapan 21 arah JSON untuk implementasi   •   V6 CSV + DOCX + explicit owner approval Issue #2   •   PASS baseline perencanaan   •

•   Cakupan MEDIUM awal dan FAST/SLOW berikutnya   •   Approval eksplisit Issue #2   •   PASS keputusan B02   •

•   Error safety dan penyimpanan data   •   ADR-002 B06 fail-closed   •   PASS spesifikasi B06   •

•   Bukti kesiapan SOL   •   docs/00_START_HERE.md, AGENTS.md, ACCEPTANCE_MATRIX.csv, 91 planned fixtures   •   PASS kesiapan handoff dokumen   •

# Status blocker

B01 CLOSED_SOURCE_DISCOVERY. B02 APPROVED_PLANNING_BASELINE. B06 SPEC_CLOSED_BY_ASTRA. B03 actual Premiere host, B04 UI approval, B05 dependency proof remain future gates.

# Batas keberhasilan dan bukan pengujian

G1A SPEC PASS ONLY. G1B executable schemas & tests NOT_STARTED. G2 UI NOT_STARTED. AC 0/30. Host effects 0/21. Static V3 demo example 18/18 does not constitute runtime proof. 91 fixture cases planned only.

# Next step STEP02

Tulis prompt gambar UI untuk panel Premiere CEP dockable, Bahasa Indonesia, putih/biru, 21 preset BOTH dengan kecepatan MEDIUM aktif dan FAST/SLOW ditandai menunggu kalibrasi; tanpa chat AI dan tanpa final MP4 export di worker.

# STOP wajib

Segera berhenti setelah prompt UI tersedia. Tunggu gambar akhir dibuat, ditinjau, direvisi dan disetujui. Kumpulkan PNG+hash menjadi SATU UI_REFERENCE_FINAL.docx di repo. Tidak coding sebelum G2 PASS.

Decision URL: https://github.com/inoriko920-dev/AI-JSON-Premiere-Editor/issues/2