# STEP01 — Gate Closure Proposal

ASTRA / SOL · 9 Oktober 2026 WIB

## G1A BLOCKED / G2 NOT_STARTED / CODING PROHIBITED

Tujuan: menutup spesifikasi berdasarkan sumber lama yang ditemukan, tanpa mengubah keputusan pengguna, memulai coding, atau mengklaim hasil Premiere.

# 1. Kontrak yang didukung sumber

## EDIT_PLAN root

11 field wajib: schema_version, project_id, revision, canvas, sources, profiles, assets, scenes, render, validation, provenance.

V2 §5.2 tabel 10

## Scene plan

scene_id, source_segment_ids, narration_quote, layout_type, start/end, assets[], transition_policy; metadata audit kompatibel.

V2 §5.3 tabel 11

## Asset occurrence

asset_id, slot, start/end, entry_evidence; stagger_frames/timing_lock metadata eksplisit; TANPA efek di EDIT_PLAN.

V2 §5.4 tabel 12

## ANIMATION_PLAN root

9 field wajib: schema_version, project_id, edit_plan_revision, revision, mode, animation_profile, project_seed, decisions, provenance.

V2 §5.6

## Decision BOTH

scene_id, asset_id, preset, speed, direction, locked; global mode BOTH; set (scene,asset) sama persis.

V2 §5.8; V3 §4.2

## Parser aman

UTF-8 strict, no comment/trailing comma, reject duplicate object keys termasuk nested; no exec or shell injection.

V2 §6.1; V3 §10.3

## Timing frame

[start,end), integer 30/1 fps awal; ms->frame satu kali round_half_up; ticks hanya setelah host probe.

V2 §4.4

## Clip min

Jika durasi D < in_frames+out_frames preflight FAIL sebelum mutasi; tak boleh mengganti efek/Enter-only.

V2 §8.4

## SRT confidence

EXACT_WORD memerlukan word alignment; EXACT_CUE hanya batas cue; ambigu wajib review/FAIL.

V2 §4.3

## Legacy render

render pada EDIT_PLAN tetap diterima sebagai hint usang; final MP4 diekspor oleh Premiere.

V3 §4.1

## Safety sequence

CREATE_NEW_SEQUENCE, journaling, no destructive retry; tidak overwrite manual edits/cache linked.

V3 §5.5 & §10.4

# 2. Sepuluh keputusan tersisa

## Q01 — Speed versi awal

MVP MEDIUM-only; FAST/SLOW ditolak sampai nilai per-preset disahkan.

Status: PENDING_USER_APPROVAL • V2 §5.6 memberi prioritas MEDIUM.

## Q02 — Token direction

Bekukan 21 allowlist sesuai visual source; jangan otomatis ubah LEFT menjadi FROM_LEFT.

Status: PENDING_REVIEW • V3 examples versus legacy engine tokens.

## Q03 — Unknown field schema

Pertahankan 11 EDIT_PLAN dan 9 ANIMATION_PLAN root required; reject split fields; unknown nested NEEDS_REVIEW sampai allowlist tuntas.

Status: PENDING_TECH_SIGNOFF • V2 strict dan V3 kompatibilitas.

## Q04 — locked=false

Input tidak boleh dimutasi; locked=false NEEDS_REVIEW, bukan berubah diam-diam ke true.

Status: PENDING_TECH_SIGNOFF • V2 mewajibkan field, bukan nilai true.

## Q05 — SRT APPROX_REVIEW vs ESTIMATED_FROM_AUDIO

Keduanya tetap NEEDS_REVIEW sampai review manual terikat hash; tidak dinaikkan menjadi EXACT_WORD.

Status: SOURCE_DERIVED_PROPOSAL • V2 §4.3, V3 §4.3.

## Q06 — Minimum HOLD

D==IN+OUT bukan otomatis gagal; verifikasi visual tanpa menciptakan kebijakan random engine lama.

Status: SOURCE_DERIVED_PROPOSAL • V2 §8.4 mensyaratkan D>=IN+OUT.

## Q07 — Scene gap

Gap hanya mengikuti CUT/EXIT_TO_BG/CONTINUE_LAST dari EDIT_PLAN; unknown gap BLOCK.

Status: SOURCE_SUPPORTED • V2 §4.4, §5.3.

## Q08 — Batas resource

Tetapkan caps JSON/scenes/media/path dengan ADR threat-model dan tes, bukan nilai karangan.

Status: PENDING_TECH_SIGNOFF • V3 §10.3.

## Q09 — Premiere host capability

Probe 24.x actual: ticks, alpha, native keyframe; unknown BLOCK.

Status: SOURCE_SUPPORTED_HOST_PENDING • V3 host gate P0/P1.

## Q10 — Sumber historis mentah

Tetap privat di Library; ringkasan + SHA cukup untuk handoff sementara; unggah raw hanya dengan izin.

Status: PENDING_USER_APPROVAL • Repo publik; 7 dokumen pengguna.

# 3. Gate dan blockers

## B01 — SOURCE_LOCATED / HANDOFF_DECISION_PENDING

7 dokumen pribadi ditemukan dan hash tercatat; sumber mentah belum diunggah publik.

## B02 — REVIEW_PENDING

MEDIUM-only opsi Q01; 21 allowlist direction belum disahkan, FAST/SLOW belum calibrated.

## B03 — HOST_PENDING

PPRO 24.x exact build, locale/CEP/ticks/alpha belum diuji.

## B04 — UI_NOT_STARTED

STEP02 prompts -> STOP -> approved PNG -> one UI_REFERENCE_FINAL.docx.

## B05 — DEPENDENCIES_PENDING

Worker version, FFmpeg licensing, SBOM dan packaging.

## B06 — REVIEW_PENDING

Unknown fields, locked=false, parser limits, SRT alias dan edge policy.

# 4. Kebijakan waktu

frame = floor((2 * milliseconds * fps_num + 1000 * fps_den) / (2000 * fps_den)). Contoh 30 FPS: 0ms→0; 16ms→0; 17ms→1; 50ms→2; 1000ms→30.

Gunakan [start_frame,end_frame). D<IN+OUT menghasilkan FAIL; tidak ada auto shorten, Enter-only, fallback atau random ulang.

# 5. Rekomendasi inti

Prioritaskan keputusan Q01: MVP hanya speed MEDIUM untuk fase pertama. Angka FAST/SLOW per-preset belum disahkan; ini rekomendasi, bukan approval.

G1A masih BLOCKED. Setelah G1A PASS, STEP02 membuat prompt UI kemudian WAJIB STOP sampai gambar final disetujui, digabung ke 1 DOCX dan disimpan di GitHub.