# ASTRA STEP01 | Pemulihan Sumber

Handoff kontrak V2, 9 Oktober 2026 WIB

## G1A BLOCKED — G2 NOT_STARTED — CODING PROHIBITED

### S01 MASTER_PLAN_APP_RENDERER_JSON_ANIMATION_BOTH_V2.docx

SHA-256 c7532ffe4ae71ad4602ef0cf7165569db106d3fdcbbf5d72bfadef3524bdedd9

### S02 Spesifikasi_Layout_Zoom_dan_Penempatan_Gambar_Canva.docx

SHA-256 036cba26f4b1dfe0c42101fcf7f5edc7603673b504ddb241d9f08af911ebea9b

### S03 Spesifikasi_Animation_Engine_Canva_General_Reveal_Auto_Random.docx

SHA-256 d624d42aae6fb17a9e10e894596e4abe8789262c430ba409537e3a5f1ae868fd

### S04 MASTER_DURASI_IN_OUT_21_ANIMASI_CANVA_V2.docx

SHA-256 ef0977812c8e67a576648572a7c0cbc8f361a0c775e3cf5685d73fad17079327

### S05 01_Prompt_GPT_Visual_Planner_Scene_Asset_v2.txt

SHA-256 1cc49fb2490d4274f3659188ea51210e65e1998204fa323d805f8943422d3c23

### S06 04_Prompt_GPT_Animation_Director_v2.txt

SHA-256 73d2f05c481631cc3287c4348130c76be104e58b5f9916e96fcac164995b4d90

### S07 Prompt_panel.txt

SHA-256 6a7481623d24b6e22d0d88895e2f1948d3f721257dae7ea50f48fa66d29c7058

# 1. Ringkasan kemajuan

Berhasil menemukan 7 dokumen lama di Library pengguna. Hash SHA-256 setiap sumber telah diverifikasi. File mentah tidak dipublikasikan otomatis ke GitHub publik; ringkasan yang diturunkan dan checksum disimpan untuk handoff SOL.

STEP01 masih kontrak sebagian. G1A = BLOCKED karena allowed directions/FAST-SLOW/schema/persetujuan akses sumber belum sepenuhnya final. Tidak ada kode produk dan Premiere host tidak dites.

# 2. Kontrak dua JSON

Master V2 menyebut EDIT_PLAN field top-level wajib: schema_version, project_id, revision, canvas, sources, profiles, assets, scenes, render, validation, provenance. edit-plan-v2 harus dipertahankan untuk kompatibilitas.

ANIMATION_PLAN top-level wajib: schema_version, project_id, edit_plan_revision, revision, mode, animation_profile, project_seed, decisions, provenance. animation-plan-v1 dengan mode BOTH saja. Tiap decision: scene_id, asset_id, preset, speed, direction, locked.

EDIT_PLAN tidak boleh berisi enter_effect, exit_effect, speed/direction atau duration override. Ada tepat satu pasangan (scene_id, asset_id) per kemunculan. Duplikasi/missing/extra semuanya error.

Render field EDIT_PLAN tetap boleh ada sebagai hint ekspor legacy, tetapi plugin Premiere tidak meluncurkan export MP4 final dengan FFmpeg. Hasil utama adalah sequence/project Premiere.

Asset D frame dengan D < IN+OUT wajib FAIL. Audio/SRT/PNG/background required hilang atau tidak terbaca harus STOP sebelum mutasi host. SRT cue-level tidak dipalsukan sebagai timestamp kata.

# 3. S02: angka sumber layout

SINGLE target height 0.830H, hard cap width 0.720W, center X 0.500W, top anchor 0.052H; scale=min(0.83H/crop_h,0.72W/crop_w); preserve aspect ratio.

DOUBLE width pair target 0.972W, center pair X 0.500W dan Y sekitar 0.500H, gap 0.015W, height hard max 0.705H. Dua aset harus tetap layer dan timing independen.

Crop sheet 3x2 mengikuti coarse cells dan tight alpha trim, padding default 2%, label guard. Subtitle bottom safe default 10%; hindari stretch/overlap.

Parameter ini berasal dari observasi screenshot yang terdokumentasi dalam S02, bukan hasil uji transform native di Premiere. Profile perlu ID/hash, golden visual tests serta penentuan crop alpha di backend.

# 4. S03/S04: 21 preset dan direction

Rujukan IN/OUT MEDIUM frame untuk 21 preset tercantum di bagian daftar berikut. Semua angka adalah target replica (REFERENCE_UNCALIBRATED), bukan konstanta Canva atau proof backend.

Engine lama memiliki direction generik LEFT, RIGHT, UP, DOWN, DIAG_TL/TR/BL/BR, RADIAL, NONE. Master V3 memberi contoh LEFT_TO_RIGHT, FROM_LEFT, RIGHT_TO_LEFT. Jangan diam-diam menormalisasi tanpa kontrak yang disetujui.

Speed FAST/SLOW hanya memiliki rentang umum pada Engine lama, belum durasi IN/OUT individual 21 preset. Resolver wajib fail-closed untuk kombinasi yang belum punya registry verified.

Auto-random, strong-effect downgrade Fade, stagger acak, Enter-only dan Exit-only dari spesifikasi engine lama tidak sesuai kontrak GPT locked V3 dan dilarang.

# 5. Aturan keselamatan host dan gate

PPRO major 24 CEP + ExtendScript + FFmpeg hybrid. Tidak ada native keyframe atau alpha baked dinyatakan VERIFIED sebelum uji host actual exact build/locale, readback dan video evidence.

CREATE_NEW_SEQUENCE default; tidak menimpa sequence atau edit manual. Crash/cancel memberi INCOMPLETE; jangan menghapus linked cache maupun media secara otomatis.

B01 = SOURCE_LOCATED / ARCHIVAL_PENDING. B02 = PARTIAL. B03 = OPEN_HOST. B04 = OPEN_UI. B05 = OPEN_DEPENDENCIES. B06 = PARTIAL.

G1A SPEC BLOCKED; G1B NOT_STARTED; G2 UI NOT_STARTED; coding tetap PROHIBITED. STEP berikut masih STEP01 menutup allowed directions, FAST/SLOW/medium restriction, unknown keys, source archive approval dan host-dependent ADR.

# 21 preset MEDIUM IN/OUT

R01 Brush — IN 39, OUT 9, BOTH minimum 48 frames; REFERENCE_UNCALIBRATED

R02 Ink — IN 40, OUT 9, BOTH minimum 49 frames; REFERENCE_UNCALIBRATED

R03 Digital — IN 24, OUT 7, BOTH minimum 31 frames; REFERENCE_UNCALIBRATED

R04 Spray Paint — IN 42, OUT 9, BOTH minimum 51 frames; REFERENCE_UNCALIBRATED

R05 Sketch — IN 42, OUT 10, BOTH minimum 52 frames; REFERENCE_UNCALIBRATED

R06 Gradient — IN 33, OUT 8, BOTH minimum 41 frames; REFERENCE_UNCALIBRATED

G01 Rise — IN 21, OUT 8, BOTH minimum 29 frames; REFERENCE_UNCALIBRATED

G02 Pan — IN 21, OUT 8, BOTH minimum 29 frames; REFERENCE_UNCALIBRATED

G03 Fade — IN 15, OUT 7, BOTH minimum 22 frames; REFERENCE_UNCALIBRATED

G04 Pop — IN 16, OUT 7, BOTH minimum 23 frames; REFERENCE_UNCALIBRATED

G05 Wipe — IN 21, OUT 8, BOTH minimum 29 frames; REFERENCE_UNCALIBRATED

G06 Blur — IN 21, OUT 8, BOTH minimum 29 frames; REFERENCE_UNCALIBRATED

G07 Succession — IN 25, OUT 9, BOTH minimum 34 frames; REFERENCE_UNCALIBRATED

G08 Breathe — IN 30, OUT 9, BOTH minimum 39 frames; REFERENCE_UNCALIBRATED

G09 Baseline — IN 14, OUT 7, BOTH minimum 21 frames; REFERENCE_UNCALIBRATED

G10 Drift — IN 33, OUT 9, BOTH minimum 42 frames; REFERENCE_UNCALIBRATED

G11 Tectonic — IN 22, OUT 8, BOTH minimum 30 frames; REFERENCE_UNCALIBRATED

G12 Tumble — IN 24, OUT 9, BOTH minimum 33 frames; REFERENCE_UNCALIBRATED

G13 Neon — IN 20, OUT 7, BOTH minimum 27 frames; REFERENCE_UNCALIBRATED

G14 Scrapbook — IN 22, OUT 9, BOTH minimum 31 frames; REFERENCE_UNCALIBRATED

G15 Stomp — IN 17, OUT 7, BOTH minimum 24 frames; REFERENCE_UNCALIBRATED

# 15 konflik aturan historis

C01 [CLOSED_BY_V3] Standalone renderer V2; Plugin CEP + JSX + FFmpeg Premiere 2024 adalah target V3

C02 [CLOSED_BY_V3] Engine auto-random/reroll; GPT memilih tepat satu preset locked per occurrence

C03 [CLOSED_BY_V3] Enter-only/Exit-only pada engine lama; Mode BOTH wajib, preset IN dan OUT sama

C04 [CLOSED_BY_V3] Durasi pendek boleh dipercepat otomatis; Jika clip lebih pendek dari IN+OUT: FAIL, tanpa autopatch

C05 [CLOSED_BY_V3] DOUBLE downgrade strong effect ke Fade; Dilarang silent effect fallback, minta revisi eksplisit

C06 [CLOSED_BY_V3] Stagger masuk otomatis 80-220ms; A/B mengikuti frame eksplisit EDIT_PLAN

C07 [OPEN_B06] Enum arah LEFT/RIGHT pada engine lama; Contoh V3: LEFT_TO_RIGHT/FROM_LEFT/RIGHT_TO_LEFT

C08 [OPEN_B02] Speed fast/slow memakai range umum; Butuh IN/OUT angka FAST/SLOW per preset, tidak interpolasi diam-diam

C09 [OPEN_B02] MEDIUM 21 efek target replica, bukan Canva internal; REFERENCE_UNCALIBRATED dan 0/21 host certified

C10 [OPEN_B06] APPROX_REVIEW SRT vs ESTIMATED_FROM_AUDIO; Definisikan alias resmi, tidak naikkan confidence

C11 [CLOSED_BY_V3] V2 render final via FFmpeg; V3 EDIT_PLAN.render legacy hint, ekspor Premiere

C12 [PARTIAL_B06] Layout source berdasar screenshot observasi; Bekukan profile/hash, uji golden visual host

C13 [OPEN_B06] V2 strict unknown keys; Bekukan allowlist field legacy agar kompatibel

C14 [OPEN_B03] Premiere ticks, keyframe, alpha belum host tested; Probe actual Premiere Pro major 24.x

C15 [OPEN_B06] Contoh JSON V3 memakai arah yang tidak ada di enum engine; Jangan klaim valid sebelum mapping disetujui

# Next: masih STEP01

Setiap unknown speed/direction ditolak tanpa fallback. Tutup B01/B02/B06 melalui review, lalu G1A PASS; STEP02 prompt UI STOP wajib; SOL coding hanya setelah G2 PASS.